Pool Ops Project Development Summary Report

Current Status: Frontend Development Phase

Last Updated: Current Session

This document tracks everything created, modified, fixed, and the current architecture so we can continue development without confusion.

1. Project Overview

Project Name

Pool Ops

Purpose

A transport management platform with two user types:

Passenger (Seeker)

Can:

- Find rides

- Request seats

- Track ride requests

- Manage active rides

- View payments/profile

Driver

Can:

- Manage incoming passenger requests

- Approve/reject requests

- Manage active rides

- Complete trips

2. Tech Stack Used

Frontend:

React + Vite

Routing:

react-router-dom

Icons:

lucide-react

State Management:

React Context API

Styling:

CSS modules/files

3. Current Folder Structure

Current important structure:

src

│

├── App.jsx

│

├── main.jsx

│

├── index.css

│

├── routes

│   └── AppRoutes.jsx

│

├── context

│   └── RideContext.jsx

│

├── pages

│   │

│   ├── Login.jsx

│   ├── Register.jsx

│   ├── RoleSelection.jsx

│   │

│   ├── seeker

│   │   ├── SeekerDashboard.jsx

│   │   ├── AvailableRides.jsx

│   │   ├── MyRequests.jsx

│   │   └── ActiveRide.jsx (planned)

│   │

│   └── driver

│       ├── DriverDashboard.jsx

│       ├── IncomingRequests.jsx

│       └── ActiveRide.jsx

│

│

├── components

│

│   ├── layout

│   │   ├── DashboardLayout.jsx

│   │   ├── DashboardLayout.css

│   │   ├── AuthLayout.jsx

│   │

│   │

│   ├── seeker

│   │   ├── RideCard.jsx

│   │   ├── RideRequestCard.jsx

│   │   ├── QuickActionCard.jsx

│   │   └── seeker.css

│   │

│   │

│   ├── driver

│   │   ├── DriverSidebar.jsx

│   │   ├── DriverSidebar.css

│   │   ├── DriverTopbar.jsx

│   │   ├── DriverTopbar.css

│   │   ├── DriverRequestCard.jsx

│   │   └── driver.css

│   │

│   │

│   ├── auth

│   │   └── PasswordInput.jsx

│   │

│   └── common

│       ├── Button.jsx

│       ├── Input.jsx

│       └── Button.css

4. Authentication Flow

Created

Login Page

Location:

src/pages/Login.jsx

Features:

- Email validation

- Password validation

- Loading button

- Error messages

- Redirect after login

Current redirect:

Login

|

↓

/dashboard

Temporary only.

5. Role Selection System

Created

File:

src/pages/RoleSelection.jsx

Purpose:

Instead of selecting role during login:

Login

|

↓

Choose Workspace

|

├── Passenger

|

└── Driver

Reason:

A user can switch roles without deleting account.

Example:

Same account

Today:

Driver

Tomorrow:

Passenger

Role Redirect

Current:

Passenger:

/dashboard

Driver:

/driver

Stored:

localStorage.setItem(

"selectedRole",

role

)

6. Routing System

File:

src/routes/AppRoutes.jsx

Current routes:

Authentication

/

/login

/register

/choose-role

Passenger Routes

Dashboard:

/dashboard

Find rides:

/rides

Requests:

/requests

Active Ride:

/active-ride

Future:

/payments

/profile

Driver Routes

Dashboard:

/driver

Requests:

/driver/requests

Active Ride:

/driver/active-ride

7. Main.jsx Setup

File:

src/main.jsx

Current structure:

BrowserRouter

|

RideProvider

|

App

Meaning:

All pages can access ride data globally.

Current:

<BrowserRouter>

<RideProvider>

<App />

</RideProvider>

</BrowserRouter>

8. Passenger Dashboard

Created:

src/pages/seeker/SeekerDashboard.jsx

Layout:

DashboardLayout

|

Header

|

Ride Summary

|

Quick Actions

Find Ride

My Requests

Payments

9. Dashboard Layout

Created:

components/layout/DashboardLayout.jsx

Purpose:

Common passenger dashboard wrapper.

Contains:

Sidebar

Topbar

Main Content

10. Passenger Sidebar

Created:

components/seeker/Sidebar.jsx

Options:

Dashboard

Find Ride

My Requests

Active Ride

Payments

Profile

Removed:

Settings

because not required.

11. Driver Dashboard System

Created:

pages/driver/DriverDashboard.jsx

Driver has separate workspace.

Driver options planned:

Dashboard

Incoming Requests

Active Ride

Trips

Earnings

Profile

12. Driver Components

Created:

Driver Sidebar

components/driver/DriverSidebar.jsx

Driver Topbar

components/driver/DriverTopbar.jsx

Driver Styling

components/driver/driver.css

13. Ride Context System

Main state file:

src/context/RideContext.jsx

Currently manages:

Requests

requests

Stores:

id

passenger

driver

vehicle

pickup

destination

time

price

status

14. Passenger Ride Request System

File:

RideCard.jsx

Features:

Request button

Before:

Request Seat

After request:

Already Requested

Prevents duplicate requests.

Popup Added

After successful request:

Shows:

Request Sent

Your ride request has been sent successfully.

OK

15. Duplicate Request Logic

Added:

isRequested()

Checks:

same vehicle

+

same driver

If exists:

return false

No duplicate request.

16. Passenger My Requests

Created:

pages/seeker/MyRequests.jsx

Displays:

Requested rides

Status:

Pending

Approved

Rejected

17. RideRequestCard

Created:

components/seeker/RideRequestCard.jsx

Shows:

Vehicle

Pickup → Destination

Time

Status Timeline

Timeline:

Request Sent

Driver Approval

Pickup Confirmation

18. Cancel Request Feature

Added:

Context function:

cancelRequest()

Purpose:

Passenger can withdraw request.

Flow:

My Requests

|

↓

Cancel Request

|

↓

Removed

19. Driver Incoming Requests

Created:

pages/driver/IncomingRequests.jsx

Uses:

DriverRequestCard

20. Driver Request Card

Created:

components/driver/DriverRequestCard.jsx

Shows:

Passenger

Pickup

Destination

Time

Buttons:

Accept

Reject

21. Driver Approval Logic

Added:

approveRequest()

Flow:

Driver clicks Accept

|

Request status

Pending

↓

Approved

22. Active Ride System

Added in:

RideContext.jsx

State:

activeRide

Functions:

startRide()

completeRide()

Current Flow

Passenger requests ride

↓

Driver receives request

↓

Driver accepts

↓

Request Approved

↓

Active Ride Created

23. Current Active Ride Page

Created:

pages/driver/ActiveRide.jsx

Displays:

Vehicle

Passenger

Pickup

Destination

Time

Status Started

Button:

Complete Ride

24. Problems Fixed

Router Error

Problem:

useRoutes() may be used only inside Router

Fixed by wrapping:

BrowserRouter

around App.

Dashboard Width Issue

Problem:

Left/right empty spaces

Fixed in:

index.css

Changed:

#root

from fixed width:

1126px

to full screen.

CSS Import Errors

Problems:

Failed to resolve seeker.css

Failed to resolve driver.css

Cause:

Wrong file paths.

Fixed by matching:

import path

with actual folder location.

25. Current Known Limitations

Important:

Data is not persistent

Because we use:

useState()

Refreshing browser resets:

requests

activeRide

Next improvement:

Use:

localStorage

or backend API.

Authentication is temporary

Currently:

Any valid email/password

↓

Dashboard

No backend.

Active Ride Not Fully Connected

Currently:

Driver:

Accept

↓

ActiveRide created

Remaining:

Passenger Active Ride page.

26. Immediate Next Development Steps

Recommended order:

Step 1

Complete Active Ride system:

Create:

pages/seeker/ActiveRide.jsx

Passenger sees:

Driver details

Vehicle

Live status

Pickup confirmation

Step 2

Add ride status lifecycle:

Pending

Approved

Started

Completed

Step 3

Add localStorage persistence:

Save:

requests

activeRide

selectedRole

Step 4

Create Driver Earnings:

Trips completed

Revenue

Statistics

Step 5

Create backend integration:

Possible stack:

Node.js

Express

MongoDB

JWT

CURRENT DEVELOPMENT POSITION

Current working modules:

✅ Login UI
✅ Register UI
✅ Role Selection
✅ Passenger Dashboard
✅ Driver Dashboard
✅ Passenger Sidebar
✅ Driver Sidebar
✅ Ride Search UI
✅ Ride Request System
✅ Duplicate Request Prevention
✅ Request Popup
✅ Cancel Request Logic
✅ Driver Accept/Reject System
✅ Active Ride Context Foundation

Current next task:

Complete Passenger Active Ride + Pickup Confirmation + Ride Status Flow.